To: Bill Smith, Optimum Way Development Inc

From: Tamani Harrison, Software Development Team Manager, Optimum Way Development Inc

Sent: Wed 4/17/2024 10:02 AM

Subject: Milestone Behind Schedule

Hello Bill,

The software development team has encountered an unexpected setback which has delayed the launch of the company's newest piece of software. There is an issue with the coding of the software, and because of this, we will have to spend additional time creating new lines of usable code. One of the programmers noticed the problem last evening and believed it was a small fixable glitch. After examining the issue further it was discovered that multiple lines of code were implemented incorrectly.

The faulty coding was a result of the team rapidly trying to handle multiple tasks without properly communicating with one another. I have identified and corrected the errors in our communication system that caused this major headache to occur. As the manager of the software development team, I take full responsibility for the delayed development of the application. As I write this email the team and I are currently hard at work on removing the poor coding within the application.

Due to the amount of code that will have to be removed and replaced the current timeframe for the launch of the application is six months from now. Each line of faulty coding implemented within the application must examined to see if anything is worth saving or if they should be completely scrapped. The team and I have determined that the process will be timely and may require additional funding.

I know this isn’t the news you wanted to read and I’m sorry to tell you that it’s true. I am aware that this incident has put both of our jobs on the line and I’m working to fix this as fast as possible. The application will be ready within six months, but we will have to launch it with fewer features than originally planned due to the bad news. The team and I take full responsibility for this mistake and are currently working to rectify it.

Thanks, Tamani

Tamani A. Harrison

Software Development Team Manager, Optimum Way Development Inc

9145 Newt Rd, Lincoln Town, USA 52865-4444

(954) 453-254, ext 81